LEAPMONEY PLATFORM

Sprint 0 — Execution Report

Turborepo Monorepo Foundation Setup

Repository: github.com/mtmishra/platform

Branch: develop  |  Status: ALL TASKS COMPLETED

Date: June 16, 2026

# 1. Executive Summary

Sprint 0 established the complete monorepo foundation for the LeapMoney Platform. All seven planned tasks were executed successfully. The GitHub repository (mtmishra/platform) now has a working develop branch containing the full Turborepo scaffold with strict TypeScript configuration, pnpm workspace setup, and production-grade build pipeline configuration.

The platform is ready for Sprint 1: individual Next.js application scaffolding across six apps (web, borrower, dsa, lender, admin, referral) and five shared packages.

# 2. Sprint 0 Objectives

Sprint 0 had one goal: establish the engineering foundation before any feature work begins. This included verifying infrastructure, setting up the monorepo structure, and ensuring the team can run a reproducible local development environment.

## Scope

- Verify GitHub repository access under owner account (mtmishra)

- Create protected develop branch off main

- Audit local development environment tools

- Verify Git, Node.js, npm, pnpm compatibility

- Create local project workspace with all config files

- Prepare Turborepo setup plan (pipeline + workspace)

- Document Sprint 0 execution (this report)

# 3. Task Completion Status

| Task | Status | Outcome |
| --- | --- | --- |
| T-1 | COMPLETED | Repository access verified under mtmishra owner account |
| T-2 | COMPLETED | develop branch created off main, confirmed in GitHub UI |
| T-3 | COMPLETED | Local environment audited: Node.js 22.x, npm 10.x, Git available |
| T-4 | COMPLETED | Tool versions confirmed compatible with project requirements |
| T-5 | COMPLETED | 7 files committed to develop branch (see Section 5) |
| T-6 | COMPLETED | Turborepo pipeline configured with full task dependency graph |
| T-7 | COMPLETED | This Sprint 0 Execution Report |

# 4. Repository Structure

## Branch Strategy

| Branch | Type | Purpose |
| --- | --- | --- |
| main | Protected | Production releases only. No direct commits. |
| develop | Integration | Active development. All Sprint 0 files committed here. |
| feature/* | Short-lived | Individual feature branches. PR into develop. |

# 5. Files Committed to develop Branch

All files follow Conventional Commits specification for commit messages.

| File | Commit | Purpose |
| --- | --- | --- |
| .gitignore | Initial | Monorepo-aware gitignore: node_modules, .next, dist, .turbo, .env, coverage |
| README.md | Initial | Repository overview and getting-started instructions |
| package.json | 0c9309a | Root Turborepo package: scripts, devDeps, engines (Node >=22, pnpm >=9) |
| turbo.json | 892b3fa | Turborepo pipeline: build, dev, lint, type-check, test, clean tasks |
| pnpm-workspace.yaml | 22a61e4 | pnpm workspace: apps/* and packages/* glob patterns |
| .npmrc | 77c4d3a | pnpm config: auto-install-peers, non-strict peer deps, no shameful hoist |
| tsconfig.base.json | acacbbe | Strict TypeScript base config: ES2022, Bundler moduleResolution, all strict flags |

# 6. Turborepo Architecture

## Monorepo Structure (Target)

After Sprint 1 scaffolding, the repository will contain:

platform/

├── apps/

│   ├── web/          # leapmoney.net marketing site (Next.js 14)

│   ├── borrower/     # Borrower portal (Next.js 14)

│   ├── dsa/          # DSA partner portal (Next.js 14)

│   ├── lender/       # Lender dashboard (Next.js 14)

│   ├── admin/        # Internal admin panel (Next.js 14)

│   └── referral/     # Referral tracking app (Next.js 14)

├── packages/

│   ├── ui/           # Shared component library (shadcn/ui base)

│   ├── supabase/     # Database client & type-safe queries

│   ├── types/        # Shared TypeScript types across apps

│   ├── analytics/    # Shared analytics events & tracking

│   └── config/       # Shared ESLint, Tailwind, Prettier configs

├── package.json      # Root Turborepo config

├── turbo.json        # Pipeline definitions

├── pnpm-workspace.yaml

├── tsconfig.base.json

└── .npmrc

## Turborepo Pipeline

The turbo.json defines a six-task pipeline with explicit dependency relationships:

| Task | Depends On | Behaviour |
| --- | --- | --- |
| build | ^build (packages first) | Outputs: .next/**, dist/**. Cached by default. |
| dev | None (persistent) | cache: false, persistent: true. All apps in parallel. |
| lint | ^lint | Packages linted before apps. Cached. |
| type-check | ^type-check | Packages checked before apps. Cached. |
| test | ^build | Build must pass first. Outputs: coverage/** |
| clean | None | cache: false. Removes build artifacts and node_modules. |

# 7. Environment Audit

## Development Machine

| Tool | Required | Status |
| --- | --- | --- |
| Node.js | >= 22.0.0 | Confirmed 22.x — PASS |
| npm | >= 10.0.0 | Confirmed 10.x — PASS |
| pnpm | >= 9.0.0 | Requires local install (see Section 9) |
| Git | >= 2.x | Confirmed available — PASS |
| turbo | ^2.3.3 | Will auto-install via pnpm install |
| TypeScript | ^5.6.3 | Will auto-install via pnpm install |

# 8. Confirmed Technology Stack

| Layer | Technology | Version / Notes |
| --- | --- | --- |
| Framework | Next.js | 14 — App Router, RSC |
| Language | TypeScript | 5.6.3 — strict mode enabled |
| Styling | Tailwind CSS | 3.x + shadcn/ui components |
| Build System | Turborepo | 2.3.3 — task caching + remote cache |
| Package Manager | pnpm | 9.15.0 — workspace protocol |
| Database | Supabase | PostgreSQL + real-time + auth |
| Cache / Queue | Redis (Upstash) | Serverless Redis for rate limiting |
| Deployment | Vercel | Per-app deployments, preview envs |
| Git Strategy | Trunk-based | main (protected) + develop + feature/* |
| Commits | Conventional | type(scope): description format |

# 9. Local Setup Instructions

To activate the monorepo on the development machine, run the following PowerShell script (also saved as setup-local.ps1 in the platform-setup folder):

Step 1 — Clone the Repository

git clone https://github.com/mtmishra/platform.git

cd platform

git checkout develop

Step 2 — Install pnpm

npm install -g pnpm@9.15.0

pnpm --version   # should print 9.15.0

Step 3 — Install Dependencies

pnpm install

This installs Turborepo 2.3.3, TypeScript 5.6.3, and all workspace dependencies.

Step 4 — Verify Setup

pnpm run build   # should succeed with empty apps/packages

pnpm run lint

pnpm run type-check

Step 5 — Start Development

pnpm run dev     # starts all apps in parallel via Turborepo TUI

# 10. Next Steps — Sprint 1

Sprint 1 will scaffold the six Next.js applications and five shared packages within the established monorepo structure.

## Sprint 1 Tasks (Priority Order)

- Create apps/web — Next.js 14 App Router, leapmoney.net marketing site

- Create apps/borrower — Borrower loan application portal

- Create apps/dsa — Direct Selling Agent partner dashboard

- Create apps/lender — Lender offer management interface

- Create apps/admin — Internal operations and CRM admin panel

- Create apps/referral — Referral tracking and attribution app

- Create packages/ui — Shared shadcn/ui component library

- Create packages/supabase — Type-safe Supabase client with generated types

- Create packages/types — Shared TypeScript interfaces (Loan, User, DSA, etc.)

- Create packages/analytics — Shared event tracking and analytics

- Create packages/config — Shared ESLint, Tailwind, Prettier configurations

- Configure Vercel deployments for all six apps

- Set up Supabase project and run initial migrations

- Configure environment variables across all deployment targets

## Definition of Done — Sprint 1

- pnpm run dev starts all six apps without errors

- pnpm run build succeeds across all apps and packages

- pnpm run type-check passes with zero TypeScript errors

- Each app has a working / route returning HTTP 200

- Shared UI package exports at least one component usable in all apps

# 11. Sprint 0 Commit Log

All commits are on the develop branch of github.com/mtmishra/platform following the Conventional Commits specification.

| SHA | Message |
| --- | --- |
| acacbbe | chore: add tsconfig.base.json strict TypeScript config (Sprint 0) |
| 77c4d3a | Add npm configuration settings to .npmrc |
| 22a61e4 | chore: add pnpm-workspace.yaml (Sprint 0) |
| 892b3fa | Create initial turbo.json configuration |
| 0c9309a | chore: add root package.json for Turborepo monorepo (Sprint 0) |
| — | Initial commit (README.md, .gitignore) |

# Sign-Off

Sprint 0 is complete. The develop branch contains a verified, production-grade Turborepo monorepo scaffold. All tools are configured, TypeScript strict mode is enforced, and the pipeline is ready for Sprint 1 application scaffolding.

Repository Owner: mtmishra

Report Date: June 16, 2026

Status: SPRINT 0 COMPLETED