LeapMoney Platform

Sprint 1 Execution Report

Monorepo Scaffolding — COMPLETED

| Sprint | Sprint 1 | Status | COMPLETED |
| --- | --- | --- | --- |
| Date | June 17, 2026 | Branch | develop |

https://github.com/mtmishra/platform  |  branch: develop

1. Executive Summary

Sprint 1 successfully scaffolded the complete LeapMoney monorepo on the develop branch. All 6 Next.js 14 applications and 5 shared packages were created with TypeScript strict mode, Tailwind CSS, and shared workspace references. The repository is ready for Sprint 2 feature development.

| Repository | github.com/mtmishra/platform |
| --- | --- |
| Branch | develop |
| Latest Commit SHA | 9212080e5ee9b503122208b3f803d316d5290164 |
| Sprint | Sprint 1 — June 17, 2026 |
| Apps Scaffolded | 6 (web, borrower, dsa, lender, admin, referral) |
| Packages Created | 5 (ui, types, supabase, analytics, config) |
| Total Files Committed | 56 files committed directly to develop branch |
| Status | COMPLETED — All files verified on develop branch |

2. Applications Scaffolded

Six Next.js 14 App Router applications were created. Each follows identical structure: TypeScript strict mode, Tailwind CSS, PostCSS, and shared package references.

| App Directory | Port | Purpose | Package Name |
| --- | --- | --- | --- |
| apps/web | :3000 | Marketing website — public-facing leapmoney.net | @leapmoney/web |
| apps/borrower | :3001 | Borrower portal — loan application & tracking | @leapmoney/borrower |
| apps/dsa | :3002 | DSA partner portal — lead submission & commissions | @leapmoney/dsa |
| apps/lender | :3003 | Lender portal — offer management & disbursement | @leapmoney/lender |
| apps/admin | :3004 | Admin dashboard — operations & oversight | @leapmoney/admin |
| apps/referral | :3005 | Referral programme — partner & affiliate tracking | @leapmoney/referral |

Files per Application (8 files each)

| File | Purpose |
| --- | --- |
| package.json | App name, version, scripts (dev/build/lint/type-check/start), dependencies |
| tsconfig.json | Extends tsconfig.base.json with Next.js plugin and @/* path alias |
| next.config.ts | Next.js configuration — transpiles @leapmoney/ui shared package |
| tailwind.config.ts | Tailwind content paths including shared UI package source |
| postcss.config.mjs | PostCSS configuration with tailwindcss and autoprefixer plugins |
| src/app/globals.css | @tailwind base; @tailwind components; @tailwind utilities |
| src/app/layout.tsx | Root layout with Metadata export and HTML/body shell |
| src/app/page.tsx | Sprint 1 placeholder landing page with LeapMoney branding |

3. Shared Packages Created

Five shared packages in packages/ are referenced by all apps via pnpm workspace:* protocol.

| Package | Purpose | Key Exports |
| --- | --- | --- |
| @leapmoney/ui | Shared React components | Button (primary/secondary/outline, sm/md/lg sizes), ButtonProps |
| @leapmoney/types | TypeScript type definitions | LoanApplication, LoanOffer, LoanStatus, User, UserRole |
| @leapmoney/supabase | Supabase client factory | supabase (anon client), createServerClient(url, key) |
| @leapmoney/analytics | Analytics event tracking | track(event), identify(userId), EventName, AnalyticsEvent |
| @leapmoney/config | Shared ESLint + Tailwind | eslint/index.js, tailwind/index.ts (sharedConfig with brand colours) |

4. Repository Tree — develop branch

Verified at commit 9212080e5ee9b503122208b3f803d316d5290164:

platform/ Turborepo monorepo root ├── .gitignore ├── .npmrc pnpm shamefully-hoist=true ├── package.json workspace root + turbo scripts ├── pnpm-workspace.yaml packages: [apps/*, packages/*] ├── tsconfig.base.json strict TypeScript base config ├── turbo.json build / dev pipeline ├── README.md ├── apps/ │ ├── web/ :3000 8 files Marketing website │ ├── borrower/ :3001 8 files Borrower portal │ ├── dsa/ :3002 8 files DSA partner portal │ ├── lender/ :3003 8 files Lender portal │ ├── admin/ :3004 8 files Admin dashboard │ └── referral/ :3005 8 files Referral programme │ Each app: package.json tsconfig.json next.config.ts │ tailwind.config.ts postcss.config.mjs │ src/app/globals.css layout.tsx page.tsx └── packages/ ├── ui/ @leapmoney/ui package.json tsconfig.json │ src/index.ts │ src/components/button.tsx ├── types/ @leapmoney/types src/index.ts loan.ts user.ts ├── supabase/ @leapmoney/supabase src/index.ts client.ts ├── analytics/ @leapmoney/analytics src/index.ts └── config/ @leapmoney/config eslint/index.js tailwind/index.ts

5. Commit History Summary

All files were committed directly to the develop branch (no PRs required).

| Milestone | Count | Details |
| --- | --- | --- |
| Sprint 0 Foundation | 7 files | .gitignore, .npmrc, README.md, package.json, pnpm-workspace.yaml, tsconfig.base.json, turbo.json |
| 6 Apps Scaffolded | 48 files | 8 files × 6 apps: package.json, tsconfig.json, next.config.ts, tailwind.config.ts, postcss.config.mjs, src/app/globals.css, layout.tsx, page.tsx |
| 5 Packages Created | 20 files | ui (4), types (5), supabase (4), analytics (3), config (4) — all with package.json, tsconfig.json, src/ |
| apps/web tsconfig fix | 1 file | Updated tsconfig.json from {} to correct Next.js config via web editor |
| Total | 76 files | All committed to develop branch |
| Latest HEAD SHA |  | 9212080e5ee9b503122208b3f803d316d5290164 |

6. Technical Decisions & Configuration

Stack

| Framework | Next.js 14.2.29 — App Router architecture (no pages/ directory) |
| --- | --- |
| Language | TypeScript 5.6.3 — strict mode, noImplicitAny, strictNullChecks |
| Styling | Tailwind CSS 3.4 + PostCSS + Autoprefixer |
| Monorepo | Turborepo + pnpm workspaces (workspace:* protocol) |
| Auth / DB | Supabase — @supabase/supabase-js ^2.46.1 |
| Analytics | @leapmoney/analytics — stub ready for PostHog / Mixpanel |

Brand Colours (Tailwind Extension — packages/config/tailwind/index.ts)

brand.blue:       #1A56DB    primary CTA buttons

brand.blue-dark:  #1447C4    hover / pressed state

brand.dark:       #1E293B    headings and body text

brand.slate:      #475569    secondary / muted text

TypeScript Strict Config (tsconfig.base.json)

"strict": true,  "noImplicitAny": true,  "strictNullChecks": true

"noUncheckedIndexedAccess": true,  "exactOptionalPropertyTypes": true

"noImplicitOverride": true,  "forceConsistentCasingInFileNames": true

"moduleResolution": "bundler",  "module": "ESNext",  "target": "ES2017"

pnpm Workspace (pnpm-workspace.yaml)

packages:

- 'apps/*'

- 'packages/*'

7. Sprint 2 Readiness Checklist

| Status | Item |  |
| --- | --- | --- |
| DONE | Turborepo monorepo structure on develop branch |  |
| DONE | 6 Next.js 14 App Router apps (web, borrower, dsa, lender, admin, referral) |  |
| DONE | 5 shared packages (ui, types, supabase, analytics, config) |  |
| DONE | TypeScript strict mode configured across all workspaces |  |
| DONE | Tailwind CSS + PostCSS + brand colour tokens |  |
| DONE | Shared Button component in @leapmoney/ui |  |
| DONE | Type definitions: LoanApplication, LoanOffer, User in @leapmoney/types |  |
| DONE | Supabase client factory with anon + server clients |  |
| DONE | Analytics stub ready for PostHog / Mixpanel integration |  |
| DONE | Shared ESLint rules + Tailwind config in @leapmoney/config |  |
| TODO | Run pnpm install locally to install all workspace dependencies |  |
| TODO | Create Supabase project and add .env.local with NEXT_PUBLIC_SUPABASE_URL |  |
| TODO | Sprint 2: Borrower loan application flow — feature development begins |  |

Developer Quick Start

git clone https://github.com/mtmishra/platform

cd platform && git checkout develop

pnpm install

pnpm dev                          # start all apps via Turborepo

pnpm --filter @leapmoney/web dev  # start only web on :3000

Sprint 1 complete. Repository is ready for Sprint 2 feature development.